**Title – Pronto Pizzas**

**Description – This project will be a pizza app which will allow users to order pizzas, and staff will be able to view and edit products.**

**Scope – The project will include an ASP.NET back end for staff and product management and a React app for customers to view and order available pizzas.**

**Stakeholders –**

**Bella – Responsible for ASP.NET front-end, partial back-end coding**

**Billy – Responsible for ASP.NET back-end, front-end if needed**

**Jack – Responsible for React app – both front and back end**

**Resources – Personal computers, Kanban board, Github repository, Figma mockup, Lucidchart/Lucidspark**

**Budget: $2700 for work cost at $30/h, $51 for Lucid plan, $12 for Figma professional plan**

**Total budget: $2763**

**Timeline – 4 weeks total**

**Week 1 – Planning and role assignment**

**Week 2**

**-          Tuesday: Final planning and creation of Work Breakdown chart**

**-          Wednesday: Presenting project plan to client, creation of Gantt chart and Burndown chart, assigning tasks**

**-          Thursday: Finalising charts, writing team collaboration summary, filling out Peer Review forms**

**Week 3 – Working on project**

**Week 4 – Finishing up project, preparing presentation, filling out peer review forms**

**Risks – Merge conflicts, scheduling issues**

**Approval - Approved by Gary Dix (client) on 27/08/2025**